Nhat Duong — CHANGE REQUEST ADDENDUM (CR-01)

Supporter Review — Post-Design Requirements

29th Jun, 2026

# OVERVIEW

This addendum captures eight new requirements raised by the supporter during review of the completed System Design, ERD, and Database Design deliverables for the Facebook Creator Platform (NestJS Microservices Edition). For each requirement it records the decision, the rationale, and the exact, copy-paste-ready change set per affected artifact (docx documents, draw.io / D2 diagrams, SQL, seed, and code-level conventions).

It is a companion to — not a replacement for — the four base documents (Proposal, Estimations & Constraints, Database Design, Estimation & Roadmap). Where a base document table or section changes, the precise replacement text is given below so the edits can be applied verbatim. A new ADR-011 … ADR-018 block extends the existing ADR list.

## CHANGE SUMMARY

| # | Requirement | Primary impact | Effort |
| --- | --- | --- | --- |
| R1 | Replace TypeORM with MikroORM (Unit of Work + Identity Map) | Stack, all entities, repos, code conventions | +10h |
| R2 | Apply PII handling — encrypt sensitive fields at rest | DB design, DDL, NFR (Security), entities | +8h |
| R3 | No DB auto-generated id for the separate services | DDL, entities, seed, Field Spec sheets, D2 | +5h |
| R4 | Full created_at / updated_at / deleted_at (soft delete) everywhere | DDL, entities, views, all Field Spec sheets | +6h |
| R5 | Adopt the Result pattern for functional error handling | Code conventions, services, ADR | +4h |
| R6 | Extract Audit Logs into its own service on MongoDB (schemaless) | Architecture, ERD, DB design, DDL, estimation | +9h |
| R7 | Billing/Stripe as an explicit State Machine + state diagram + full logs | HLD diagram, billing service, new diagram | +6h |
| R8 | Index every foreign key (real + logical) | DDL, DB design Phase 4, indexes | +2h |
| R9 | Artillery for API testing + load testing | Estimation, target stack, new test plan | +6h |
| R10 | Read-only audit-logs API on apps/api gateway (Owner only) | API Design section, event catalog | incl. in R6 |

Net estimation impact: +56h gross (from 166h to ~222h). See §R9 / Estimation for the re-baselined roadmap. The +56h is absorbed by extending the timeline; it is not expected to fit the original 120h budget.

# R1 — MIKROORM + UNIT OF WORK (REPLACES TYPEORM)

## Decision

Replace TypeORM with MikroORM across apps/api and every supporting service. MikroORM's Identity Map and Unit of Work become the persistence backbone: entities are tracked, and a single em.flush() commits all pending changes in one transaction, which fits the event-driven write-then-publish pattern well (collect domain events, persist, flush, then publish on commit).

Why

- Unit of Work batches all writes in a request into one transactional flush — no scattered .save() calls, fewer round-trips, and a natural transactional boundary for emitting domain events after commit.

- Identity Map guarantees one in-memory instance per row per request, eliminating a class of stale-entity bugs.

- First-class support for multiple schemas in one PostgreSQL instance (per-entity schema), and a clean separate-database driver story for the new MongoDB audit service (R6).

- Explicit, decorator-driven entity definitions map cleanly onto the Phase 3 Field Specification sheets.

## Affected artifacts & exact edits

a) Estimations & Constraints — Non-Functional Requirements table

In the row Data ownership / Schema isolation, and wherever ORM is referenced, replace TypeORM with MikroORM (Unit of Work + Identity Map). Add one NFR row:

| Category | Requirement | Target / Constraint |
| --- | --- | --- |
| Persistence | ORM & transactional boundary | MikroORM Unit of Work; one em.flush() per request = one DB transaction; domain events published only after successful commit |

b) Estimation & Roadmap — Target / Backend stack

Replace the bullet - TypeORM with - MikroORM (Unit of Work, Identity Map).

c) High-Level Design diagram (high-level-design.drawio)

In the synchronous request-lifecycle row, relabel the Repository node from Repository / TypeORM to Repository / MikroORM (UoW). (See the prepared diagram patch in §Diagram Patches.)

d) Database Design — Phase 3 / Phase 7 notes

Where the Phase 3 footnote reads "no ORM relation decorator" for cross-schema columns, keep the wording but clarify it now refers to MikroORM: cross-schema columns remain plain uuid properties with no @ManyToOne / @OneToMany relation — only a scalar property. Same-schema relations use MikroORM relation decorators with  on delete matching the Phase 4 deletion rules.

e) Code convention (CLAUDE.md / DECISIONS.md)

npm view @mikro-orm/core version   # pin in docs/DECISIONS.md

npm view @mikro-orm/postgresql version

npm view @mikro-orm/mongodb version   # audit-service (R6)

ADR-011 — MikroORM over TypeORM added to the ADR list (see §New ADRs).

# R2 — PII HANDLING & ENCRYPTION AT REST

## Decision

Classify every personal / sensitive field, then encrypt the high-sensitivity ones at rest using application-layer authenticated encryption (AES-256-GCM) via a MikroORM custom type, with key management through an env-injected data key (rotatable, KMS-ready). Low-sensitivity identifiers stay plaintext but are access-controlled and excluded from logs.

## PII classification

| Field | Table | Class | Treatment |
| --- | --- | --- | --- |
| access_token | core.facebook_accounts | Secret | Encrypt at rest (AES-256-GCM); never returned by API (already BR-F01) |
| email | core.users | PII | Plaintext (unique lookup key) + blind index if search needed; redacted in logs |
| full_name | core.users | PII | Plaintext; redacted in logs; excluded from analytics events |
| avatar_url | core.users | PII (low) | Plaintext |
| recipient_email | email.email_delivery_logs | PII | Plaintext (operational), redacted in logs |
| stripe_customer_id / stripe_subscription_id | billing.subscriptions | Sensitive ID | Plaintext (opaque Stripe ref), access-controlled |
| payload / event_payload / old_values / new_values / metadata | various JSONB | Mixed | Scrub/mask PII before persisting events; never store raw tokens |

## Affected artifacts & exact edits

a) Database Design — new section after Phase 5 (Business Rules)

Add two field-specific rules:

| Rule | Statement | Action Taken |
| --- | --- | --- |
| BR-F11 | Sensitive secrets must be encrypted at rest. | facebook_accounts.access_token stored via AES-256-GCM custom type (EncryptedText). Ciphertext + IV + auth tag persisted; key from env/KMS. |
| BR-F12 | PII must never appear in logs, events, or analytics payloads. | Pino redaction paths for email/full_name/token; event builders strip PII before publish. |

b) DDL (fcp-ddl.sql) — access_token column

The column type is unchanged at the SQL level (it stays TEXT) because encryption is application-layer; add a clarifying comment so the design intent is explicit:

access_token TEXT NOT NULL,  -- BR-F01/BR-F11: AES-256-GCM ciphertext (IV+tag prefixed); never SELECTed by API

c) Estimations & Constraints — NFR (Security) row

Extend the Security NFR to: Clerk-issued JWT; RBAC by workspace role; secrets (FB tokens) encrypted at rest with AES-256-GCM; PII redacted from logs and events (BR-F11, BR-F12).

d) Code convention

PII_ENCRYPTION_KEY  # 32-byte base64, injected via env; rotated via key-id prefix

ADR-012 — PII Encryption at Rest added.

# R3 — NO DB AUTO-GENERATED ID FOR THE SEPARATE SERVICES

## Decision

Primary keys for the separately-deployed services (billing, analytics, notification, email, and the new audit service) are generated in the application (UUID v7, time-ordered) before persistence — not by a database DEFAULT gen_random_uuid(). This makes the id available the moment the entity is created (needed for emitting domain events that reference the new row before the DB round-trip), keeps id generation independent of any single database, and is consistent with MikroORM's Unit of Work creating the entity in memory first.

apps/api core tables may keep DEFAULT gen_random_uuid() (single owning service, no cross-process ordering need) — but for consistency the recommendation is to move all PKs to app-generated UUID v7. messaging.event_message_logs.event_id is already publisher-assigned, so it is unchanged.

## Affected artifacts & exact edits

a) DDL — drop DEFAULT on service-owned tables

For every table in billing, analytics, notification, email schemas, change:

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),   -- BEFORE

id UUID PRIMARY KEY,                              -- AFTER: app-generated UUID v7 (R3)

Affected tables: billing.plans, billing.subscriptions, billing.billing_events, analytics.post_metrics, notification.notifications, notification.notification_recipients, email.email_delivery_logs. Add a file-header note documenting the convention.

b) Database Design — Phase 3 Field Specification sheets

For the id row of each service-owned table, change the Range of Values from Auto-generated to App-generated UUID v7 (R3 — not a DB default) and Edit Rule stays Enter Now, Edits Not Allowed. Also update the "Elements of a Candidate/Primary Key" Why column for those tables to note application-side generation.

c) Seed (seed.js)

Already compliant — it calls faker.string.uuid() for every id. Recommend switching the helper to UUID v7 to match production: const uuid = () => uuidv7(); (import from the uuidv7 package) so seeded ordering matches runtime.

d) D2 / ERD

No structural change; optionally annotate service-owned table id rows with {constraint: PK}  // app-generated in a comment.

ADR-013 — Application-Generated UUID v7 Keys added.

# R4 — FULL created_at / updated_at / deleted_at EVERYWHERE

## Decision

Every table carries the full audit-timestamp triplet: created_at, updated_at, and deleted_at (nullable; non-null ⇒ soft-deleted). Deletes become soft deletes: rows are stamped, not removed. MikroORM applies a global soft-delete filter so normal queries exclude deleted rows automatically.

Current gaps this fixes: several tables had only created_at (workspace_members, invitations, audit_logs, billing_events, post_metrics, notifications, notification_recipients, email_delivery_logs, dead_letter_messages). All now get updated_at + deleted_at.

## Interaction with existing deletion rules (Phase 4)

The Phase 4 Cascade / Restrict rules are reinterpreted at the application layer as soft-delete cascades (stamp children) / soft-delete restricts (block if active children exist). Physical ON DELETE clauses remain in DDL as a backstop for hard purges (retention jobs), but day-to-day deletes are soft. This must be stated explicitly so the two mechanisms don't appear to conflict.

## Affected artifacts & exact edits

a) DDL — add columns to every table

For tables that lack them, add:

updated_at TIMESTAMPTZ NOT NULL DEFAULT now(),

deleted_at TIMESTAMPTZ,   -- non-null => soft-deleted (R4)

Attach the existing core.set_updated_at() BEFORE UPDATE trigger to every table now (it was missing on the append-only ones). Add a partial index per table for the common "live rows" path:

CREATE INDEX idx_<table>_live ON <schema>.<table> (id) WHERE deleted_at IS NULL;

Note: messaging.event_message_logs / dead_letter_messages are infra append-only logs — deleted_at is optional there; recommend keeping them hard-purged by the retention job rather than soft-deleted.

b) Database Design — Phase 3 "Assign Fields to Tables" + Field Spec sheets

Append updated_at, deleted_at to every table's field list and add the two rows to each Field Specification sheet:

| Field | Type | Null | Range of Values | Edit Rule |
| --- | --- | --- | --- | --- |
| updated_at | DateTime | No Nulls | Set by trigger on update | System-managed, Edits Not Allowed |
| deleted_at | DateTime | Nulls Allowed | NULL = active; set on soft delete | System-managed, Edits Not Allowed |

c) Views (views.sql)

Every view must add WHERE deleted_at IS NULL (or join condition) on each base table so soft-deleted rows never surface in reporting. The verify-seed harness gains a check that no view returns a soft-deleted row.

d) Phase 7 — Data Integrity

Add a line under Field-Level Integrity: "Every table carries created_at / updated_at / deleted_at; deletes are soft (R4), with MikroORM's soft-delete filter excluding deleted rows by default."

ADR-014 — Soft Delete & Full Timestamp Triplet added.

# R5 — RESULT PATTERN FOR FUNCTIONAL ERROR HANDLING

## Decision

Service-layer methods return a Result<T, E> (Ok | Err) instead of throwing for expected, domain-level failures (validation, business-rule violations, not-found, conflict). Exceptions are reserved for truly exceptional cases (infra failure, programmer error). A thin controller-level adapter maps Err variants onto HTTP status codes / Problem Details, keeping the domain free of framework concerns. Reference: arg-software, "Functional Error Handling in TypeScript with the Result Pattern."

## Shape

type Result<T, E = AppError> = Ok<T> | Err<E>;

// services return Result; controllers .match({ ok, err }) -> HTTP

Business rules map to typed Err variants, e.g. SoleOwnerRemovalError (BR-R02), CrossWorkspaceAccountError (BR-R05), PlanLimitExceededError, DuplicateDedupeKeyError (BR-R08).

## Affected artifacts & exact edits

- Proposal: add "Result Pattern (functional error handling)" to the list of applied architecture principles (next to State Machines, DDD, RBAC).

- Estimation & Roadmap: add a sub-task under Foundation — "Result type + AppError taxonomy + Nest exception/Result adapter — 4h".

- Database Design Phase 5: for each Application-oriented business rule (BR-F09, BR-F10, BR-R02, BR-R05), note in Action Taken that the guard returns a typed Result.Err rather than throwing.

- HLD diagram: annotate the Application Service node with "returns Result<T,E>".

ADR-015 — Result Pattern for Domain Errors added.

# R6 — AUDIT LOGS AS A SEPARATE SERVICE ON MONGODB

## Decision

Extract audit logging out of apps/api / the core schema into a standalone Audit Service backed by MongoDB used schemalessly (no Mongoose schema — the raw Node driver / MikroORM Mongo driver writes free-form documents). The service consumes domain events from RabbitMQ (it does not sit on the synchronous request path) and appends an immutable audit document per event. This removes the high-write append-only table from PostgreSQL and lets the variable-shape old_values / new_values / metadata live naturally as documents.

Why MongoDB, schemaless

- Audit entries are write-heavy, append-only, and never updated — a document store with no relational joins fits better than a PostgreSQL table.

- The payload shape varies per action; schemaless storage avoids the JSONB-in-every-row compromise and the per-action-table explosion noted in Phase 2.

- Isolating audit means a flood of audit writes can never contend with core transactional load.

## Consequences — what is removed / changed

| Artifact | Change |
| --- | --- |
| DDL | Remove the entire core.audit_logs table, its 4 indexes, and its FK references to users/workspaces. (audit_logs no longer lives in PostgreSQL.) |
| DB Design Phase 1 | Mission Objective 10 reworded: audit trail is owned by the Audit Service (MongoDB), populated via domain events. |
| DB Design Phase 3 | AUDIT_LOGS dropped from the PostgreSQL Final Table List (now 15 PG tables, not 16). Add an 'audit' service row noting MongoDB ownership, analogous to the 'search'/Algolia row. |
| DB Design Phase 4 | Remove USERS->AUDIT_LOGS and WORKSPACES->AUDIT_LOGS from the matrix, Official Relationships, and FK Placement (those two relationships are gone from PG; actor_user_id / workspace_id become logical references inside Mongo documents). |
| ERD (D2 + fcp-database.svg) | Remove the audit_logs table node and its two edges; regenerate the SVG. Table count caption 16 -> 15. |
| Architecture diagram | Add an 'Audit Service' supporting-service box (consumes events) + a 'MongoDB' datastore box; add audit.* routing key. |
| Estimation | New 'Audit Service' section (~9h); MongoDB added to Docker compose & target stack. |

## New audit document (illustrative, schemaless)

// collection: audit.events  (no enforced schema)

{ _id, occurredAt, actorUserId, workspaceId, action,

entityType, entityId, before, after, metadata, eventId }

Note _id is an app-generated UUID v7 (R3), not a Mongo ObjectId default. eventId links back to messaging.event_message_logs for idempotency (consume-once).

## API design — read-only audit endpoints (apps/api gateway)

Audit is a supporting service and is not called directly by clients; like Notifications, its trail is exposed read-only through apps/api. Two Owner-only endpoints are added to the API Design reference. Audit entries are append-only and immutable, so there are no create/update/delete endpoints.

| Method & path | Role | Purpose |
| --- | --- | --- |
| GET /api/v1/workspaces/:workspaceId/audit-logs | Owner | List the workspace audit trail (filters: entityType, action; cursor pagination). Read from MongoDB via the gateway. |
| GET /api/v1/workspaces/:workspaceId/audit-logs/:auditId | Owner | Fetch a single immutable audit document, workspace-scoped (404 if cross-workspace). |

The API Design introduction and Domain Event Catalog are updated to note that the Audit Service consumes every event (all routing keys) and is omitted from the per-row Consumed-By column for brevity.

## Business-rule update

BR-R06 (cross-schema references) extends to cover audit: actorUserId / workspaceId in Mongo are logical references to core.users / core.workspaces with no constraint, reconciled via the originating event. The Phase 7 "Workspace traceability on audit logs" note moves to describe the Mongo document's workspaceId field.

ADR-016 — Audit Service on MongoDB (schemaless, event-sourced) added.

# R7 — BILLING/STRIPE STATE MACHINE + STATE DIAGRAM + FULL LOGS

## Decision

Formalise the Stripe-driven subscription lifecycle as an explicit, guarded state machine (already foreshadowed by ADR-005 and BR-F05). Every transition is (a) guarded — only declared transitions are allowed; illegal transitions are rejected with a typed Result.Err — and (b) fully logged: the triggering billing_events row, the from/to state, the actor (Stripe webhook vs system job), and the timestamp. A dedicated State Machine Diagram is added to the design set.

## States & transitions

| From | Event / trigger | To | Guard / log |
| --- | --- | --- | --- |
| (none) | checkout.session.completed (paid plan) / signup (free) | trialing | create subscription; log billing_event |
| trialing | invoice.paid | active | set current_period_*; log |
| trialing | trial expired w/o payment | grace_period | set grace_period_end; log |
| active | invoice.payment_failed | grace_period | set grace_period_end (BR-F07); log + notify |
| grace_period | invoice.paid (recovered) | active | clear grace_period_end; log |
| grace_period | grace expired | cancelled | log + emit SubscriptionCancelled |
| active / grace_period | customer.subscription.deleted | cancelled | log + emit SubscriptionCancelled |

Free-plan guard (BR-F10) holds: a free subscription can only be trialing or active — the grace_period / cancelled transitions are disabled for it.

## Affected artifacts & exact edits

- NEW diagram: billing-state-machine.drawio (+ .svg) — provided in §Diagram Patches. The existing 4-box sketch in high-level-design.drawio is replaced by a full guarded diagram with transition labels and a transitions-log lane.

- Proposal / Billing Service: expand the bullet to "Billing state machine (guarded transitions, transition log via billing_events)."

- DB Design Phase 5 / BR-F05: add to Action Taken — "illegal transitions rejected (Result.Err); every transition writes a billing_events row capturing from/to/actor."

- Estimation: Billing 'Subscription state machine' task note updated to include the diagram + transition logging (still 4h, scope clarified).

Naming note: the DB uses trialing/active/grace_period/cancelled; the diagram's PAST_DUE maps to grace_period (already documented in BR-F05). Keep that mapping legend on the new diagram.

ADR-017 — Guarded Billing State Machine with Transition Log added (supersedes-extends ADR-005).

# R8 — INDEX EVERY FOREIGN KEY (REAL + LOGICAL)

## Decision

Every foreign-key column — both real database FKs and cross-schema logical FKs (the Non* columns) — must carry a btree index. PostgreSQL does not auto-create indexes on referencing columns, so this is explicit.

## Audit of current DDL

Good news: most FKs are already indexed. The gaps to close are:

| Column | Table | Status | Action |
| --- | --- | --- | --- |
| plan_id | billing.subscriptions | Indexed | OK |
| subscription_id | billing.billing_events | Indexed | OK |
| notification_id | notification.notification_recipients | MISSING | Add idx_notification_recipients_notification_id |
| event_id | messaging.dead_letter_messages | Covered by UNIQUE | OK (UNIQUE implies index) |
| workspace_id (logical) | billing.subscriptions | Covered by UNIQUE | OK |
| workspace_id / user_id (logical) | notification, email | Indexed | OK |
| post_id (logical) | analytics.post_metrics | Indexed | OK |
| audit_logs FKs | core.audit_logs | Removed by R6 | n/a — table moved to Mongo |

Exact DDL addition

CREATE INDEX idx_notification_recipients_notification_id

ON notification.notification_recipients (notification_id);

Then add the audit line to Phase 4: "Every FK (real and logical) carries a btree index (R8); the only implicit ones are FK columns already covered by a UNIQUE constraint."

ADR-018 — Index All Foreign Keys added.

# R9 — ARTILLERY: API TEST + LOAD TEST DESIGN

## Decision

Adopt Artillery (artillery.io) for both functional API smoke tests and load tests, run in CI (smoke) and on demand (load). Targets derive directly from the Estimations & Constraints capacity numbers, so the load test validates the very assumptions the design was sized against.

## Load-test targets (from System Design)

| Scenario | Target | Pass criteria |
| --- | --- | --- |
| Read-heavy dashboard mix | 150 req/sec steady, burst 600 | p99 < 300ms (NFR) |
| Write path (post create/update) | ~5 writes/sec, burst ~30 | p99 < 500ms (NFR) |
| Scheduled-publish window | burst publish + event fan-out | no DLQ growth; consumers keep up |
| Auth + RBAC guard | permission checks 20-50x write rate | cache-first p99 < 300ms |

## Affected artifacts & exact edits

- Estimation — Target stack: already lists "Artillery (design API testing, Load test)" — keep, and add Artillery scenario YAMLs to the repo under test/load/.

- Estimation — Cross-Cutting: Testing: replace the single 'API tests' line with two: "API tests (Artillery smoke + Supertest) — 4h" and "Load test design & runs (Artillery) — 6h".

- Estimations & Constraints — Observability NFR: add "Load/perf validated via Artillery against the stated throughput & latency targets."

## Re-baselined estimation summary

| Area | Before | After (CR-01) |
| --- | --- | --- |
| Foundation & Infrastructure | 12h | 16h (+Result type, +MongoDB compose) |
| Persistence migration (MikroORM) | — | 10h (new) |
| PII & encryption | — | 8h (new) |
| App-generated keys + soft delete + timestamps | — | 11h (new, R3+R4) |
| Billing Service (+state machine/diagram/logs) | 20h | 24h |
| Audit Service (MongoDB) | — | 9h (new, replaces audit_logs table work) |
| FK index pass | — | 2h |
| Testing, Docs & ADRs (+Artillery load) | 20h | 26h |
| All other areas (unchanged) | 94h | 94h |
| Total (gross) | 166h | ~222h |

Timeline extended from 20 to ~28 working days (≈5.5 weeks) at the same ~6h/day capacity. The Roadmap now adds Week 5 — MikroORM, PII, Audit Service & Load Testing (Days 21–28): MikroORM migration; app-generated keys + soft-delete timestamps; PII/AES-256-GCM; Result pattern; Audit Service (MongoDB) + read API; FK index pass; Artillery load tests; and a final buffer. Days 20 and 28 are explicit buffers; lower-priority polish flexes first if earlier days slip.

# NEW ARCHITECTURE DECISION RECORDS (ADR-011 … ADR-018)

Append to the Proposal's ADR list:

| ADR | Title | Status |
| --- | --- | --- |
| ADR-011 | MikroORM (Unit of Work + Identity Map) over TypeORM | Accepted |
| ADR-012 | PII Encryption at Rest (AES-256-GCM) + log/event redaction | Accepted |
| ADR-013 | Application-Generated UUID v7 Keys for separate services | Accepted |
| ADR-014 | Soft Delete + full created/updated/deleted timestamp triplet | Accepted |
| ADR-015 | Result Pattern for domain-level error handling | Accepted |
| ADR-016 | Audit Service on MongoDB (schemaless, event-sourced) | Accepted |
| ADR-017 | Guarded Billing State Machine with transition log | Accepted (extends ADR-005) |
| ADR-018 | Index all foreign keys (real + logical) | Accepted |

# DIAGRAM PATCHES (DELIVERED ALONGSIDE THIS DOC)

- billing-state-machine.drawio / .svg — new guarded Stripe subscription state machine (R7).

- architecture.drawio — add Audit Service box + MongoDB datastore + audit.* routing key (R6); relabel ORM as MikroORM (R1).

- high-level-design.drawio — Repository node "MikroORM (UoW)"; Application Service "returns Result<T,E>"; replace the 4-box billing sketch with a reference to the new state-machine diagram.

- fcp-database.d2 / .svg — remove audit_logs node + edges (R6); add updated_at/deleted_at rows (R4); caption "15 tables".

- fcp-ddl.sql — applied delta file (R2/R3/R4/R6/R8) provided as fcp-ddl-CR01.sql.

CHANGE LOG

| Version | Date | Notes |
| --- | --- | --- |
| CR-01 | 2026-06-29 | Eight supporter requirements: MikroORM, PII encryption, app-generated keys, soft-delete timestamps, Result pattern, MongoDB audit service, billing state machine + diagram, FK indexing, Artillery load testing. |